# Ultimate 1-Year Mastery Plan: AI, Backend, EduZ & IoT (Coursera + Low-Stress Schedule)

This plan integrates your REAL LIFE CONDITIONS:

• KU Leuven Engineering workload  
• Student job during the year  
• Max 4–5 hrs/week study time  
• Already paid Coursera yearly membership  
• Currently doing IBM Data Analytics  
• Goal: Become strong in Backend (FastAPI) + ML + Deep Learning + Applied AI  
• Light React for frontend  
• IoT foundations  
• EduZ Beta release by Dec 2025  
• Prior experience: Python (mid), YOLOv8, FastAPI (basic), Flask, C#, C, React, Expo  
• Desire to master: ML algorithms + Deep Learning + Applied AI

## A. Monthly Breakdown (Jan–Dec)

===========================================================
DEC 2024 – FEB 2025 (LIGHT LOAD — EXAMS + JOB)
===========================================================
Courses:
• IBM Data Analysis (continuing)  
• Python for Everybody – intermediate/advanced modules only  
• Introduction to Electronics (Georgia Tech)  
• Networking Basics (Cisco)  

EduZ:
• Finalize database schema (Subjects → Topics → Questions → Difficulty)  
• Clean backend project structure  
• Begin designing adaptive difficulty logic  

===========================================================
MAR 2025 — BACKEND STARTS
===========================================================
Courses:
• SQL for Data Science (Michigan or IBM)  
• FastAPI Essentials (Coursera Project)  

EduZ:
• CRUD endpoints (Subjects, Topics, Questions)  
• Database integration + migrations  

===========================================================
APR 2025
===========================================================
Courses:
• Django for Everybody (backend structure modules only)  

EduZ:
• Authentication system  
• JWT token login  
• Student/Admin role separation  

===========================================================
MAY 2025
===========================================================
Courses:
• API Design & Cloud Basics  

EduZ:
• Quiz engine API  
• User progress data model  

===========================================================
JUN 2025 — AI BEGINS
===========================================================
Courses:
• Stanford ML Specialization (Course 1–2)  

EduZ:
• Scoring engine  
• Basic model for student performance data  

===========================================================
JUL 2025
===========================================================
Courses:
• Stanford ML Specialization (Course 3)  
• Math for ML (light modules optional)  

EduZ:
• Adaptive difficulty algorithm (V1)  
• Define student learning curves  

===========================================================
AUG 2025
===========================================================
Courses:
• Deep Learning Specialization (Courses 1–2)  
• Applied AI + Model deployment in FastAPI  

EduZ:
• Integrate ML models into backend  
• Test AI-based question ordering  

===========================================================
SEPT 2025 — FRONTEND PERIOD
===========================================================
Courses:
• Meta React: Basics  

EduZ:
• Student dashboard  
• Quiz interface frontend  

===========================================================
OCT 2025
===========================================================
Courses:
• React Advanced (OPTIONAL)  

EduZ:
• Admin dashboard  
• API connections to FastAPI  

===========================================================
NOV 2025 — IOT PERIOD
===========================================================
Courses:
• IoT Communication Technologies (UC Irvine)  

EduZ:
• System diagnostics  
• Analytics improvements  

===========================================================
DEC 2025 — FINALIZATION
===========================================================
Courses:
• Introduction to IoT (UC San Diego)  

EduZ:
• Beta Release  
• Deployment  
• Documentation  
• Final testing

## B. Weekly Breakdown (52-Week Structure)

===========================================================
WEEKLY STRUCTURE (4–5 hrs/week)
===========================================================
• 2 hrs — Coursera course  
• 1 hr — EduZ development  
• 1 hr — exercises/quizzes  
• 1 hr — flex, review, or catch-up  

===========================================================
WEEKS 1–8
===========================================================
Courses:
• IBM Data Analysis  
• Python refresh  
• Electronics basics  

EduZ:
• Database schema  
• Adaptive model planning  

===========================================================
WEEKS 9–16
===========================================================
Courses:
• SQL + FastAPI  

EduZ:
• CRUD + Auth  

===========================================================
WEEKS 17–24
===========================================================
Courses:
• ML Specialization  

EduZ:
• Scoring  
• Difficulty algorithm  

===========================================================
WEEKS 25–32
===========================================================
Courses:
• Deep Learning  

EduZ:
• AI integration  

===========================================================
WEEKS 33–40
===========================================================
Courses:
• React Basics  

EduZ:
• UI Development  

===========================================================
WEEKS 41–48
===========================================================
Courses:
• IoT + Networking  

EduZ:
• System analytics  

===========================================================
WEEKS 49–52
===========================================================
Courses:
• Light review  

EduZ:
• Beta Release

## C. Phase Breakdown (5 Major Phases)

===========================================================
PHASE 1 — FOUNDATIONS (DEC–FEB)
===========================================================
Courses:
• IBM Data Analysis  
• Python Intermediate  
• Electronics + Networking  
• SQL Basics  

EduZ:
• Data architecture  
• API planning  

===========================================================
PHASE 2 — BACKEND (MAR–MAY)
===========================================================
Courses:
• SQL Advanced  
• FastAPI Projects  
• Django (selected modules)  

EduZ:
• CRUD  
• Auth  
• Quiz API  

===========================================================
PHASE 3 — AI & ML (JUN–AUG)
===========================================================
Courses:
• Stanford ML  
• Math for ML  
• Deep Learning  

EduZ:
• Adaptive model  
• Student learning curve  

===========================================================
PHASE 4 — FRONTEND (SEPT–OCT)
===========================================================
Courses:
• Meta React Basics  

EduZ:
• UI → API integration  

===========================================================
PHASE 5 — IOT + DEPLOYMENT (NOV–DEC)
===========================================================
Courses:
• IoT Communications  
• Intro to IoT  

EduZ:
• Deployment  
• Beta release

## D. All-In-One Consolidated Plan (Summary)

This plan ensures:

• You master Backend + AI within 1 year  
• EduZ moves forward every single month  
• You avoid burnout (max 5 hrs/week)  
• You peak during summer for ML/DL  
• You balance KU Leuven + job + EduZ smoothly  
• All courses are on Coursera (already paid)  

OUTPUT AT END OF YEAR:
• A solid AI-powered backend engineer  
• ML + Deep Learning practitioner  
• IoT beginner  
• Finished EduZ Beta  
• Strong portfolio + CV